Project Work Summary

Digital Assessment, Annual Training, and Quarterly Compliance Reporting

| Prepared for | Management Team |
| --- | --- |
| Prepared by | Stephen Thibault |
| Date | June 4, 2026 |
| Purpose | Summarize project scope, technical work, estimated development time, and annual administrative time savings. |

# Executive Summary

Three manual compliance and training workflows were converted into digital tools or structured reporting artifacts.

The PCA/HIPAA and annual training modules reduce paper handling, manual grading, separate answer-key use, and delayed supervisor feedback.

The quarterly compliance workbook reduces recurring report preparation by organizing source exports, financial metrics, participant demographics, chart-derived health data, and compliance notes in one workbook.

Using current workflow volumes, the projects are estimated to save approximately 54 to 82 administrative hours per year for the staff member responsible for processing, or about 1.5 to 2 full work weeks annually.

## Overall Impact Summary

| Project | Estimated annual manual hours | Time saved with digital tools | Development time |
| --- | --- | --- | --- |
| PCA & HIPAA Competency Test | 19-31 hours | 19-31 hours | 14-18 hours |
| Annual Training Quiz Module | ~15 hours | ~15 hours | 22-28 hours |
| Quarterly Statistical Compliance Report | 20-36 hours | 20-36 hours | 18-25 hours |
| Grand total | 54-82 hours | 54-82 hours | 54-71 hours |

# Project 1: PCA & HIPAA Competency Test - Digital Transformation

Project overview: Converted the scanned paper-based PCA HIPAA competency test into a fully interactive, self-grading online assessment. The paper source was treated as a roughly 160-question assessment; the current HTML build contains 156 configured questions across 16 sections, including mostly True/False items and two multiple-choice items.

## Key Deliverables

Web-based PCA/HIPAA test with automatic scoring and immediate detailed feedback.

Progress tracking, section completion indicators, and unanswered-question alerts.

Professional printable results page with pass/fail status and incorrect-answer review.

Automated email-result delivery support for caregiver and supervisor notification.

## Technical Approach

Single-file HTML/CSS/JavaScript application that can be hosted on the company website.

OCR used to extract and convert scanned hard-copy material into editable web content.

Structured JavaScript question bank with embedded answer key for client-side auto-grading.

EmailJS integration for automated result delivery and supervisor visibility.

## Estimated Manual Effort Avoided

| Task | Time per item | Annual volume | Total annual hours |
| --- | --- | --- | --- |
| Printing and distribution | 3-5 minutes | 50 tests | 2.5-4.2 hrs |
| Manual grading | 15-25 minutes | 50 tests | 12.5-20.8 hrs |
| Recording scores and feedback | 5-7 minutes | 50 tests | 4.2-5.8 hrs |
| Total per year | - | - | 19-31 hrs |

Estimated annual time saved: 19-31 hours per year. The digital version eliminates printing, reduces grading fatigue/errors, and provides automatic written feedback.

## Development Time

| Development step | Work performed | Estimated time |
| --- | --- | --- |
| OCR conversion and cleanup | Extracted scanned test content, corrected formatting issues, and prepared the questions for web use. | 4-5 hrs |
| Question bank and answer key | Mapped question text, answer options, correct answers, and section labels into structured JavaScript data. | 3-4 hrs |
| Interactive test build | Built the browser interface, progress tracking, unanswered alerts, and applicant information fields. | 3-4 hrs |
| Scoring, email, and print workflow | Implemented grading logic, result review, EmailJS payloads, and printable completion results. | 3-4 hrs |
| Testing and refinement | Checked long-test usability, answer matching, pass/fail status, and print behavior. | 1-1.5 hrs |

Estimated development time: 14-18 hours

## Goal Coverage

| Goal | Status | Management note |
| --- | --- | --- |
| Move PCA/HIPAA test online | Met | Assessment can be hosted and completed through a browser. |
| Remove manual grading burden | Met | Answer key is embedded and grading is automatic. |
| Improve turnaround | Met | Results are available immediately instead of waiting for paper review. |
| Production handoff | Confirm | Confirm final hosted URL, email recipients, and records-retention process. |

# Project 2: Annual Training Quiz with Embedded Policy Content

Project overview: Developed a digital annual training module that combines required policy content with an interactive competency quiz and electronic attestation.

## Key Deliverables

Embedded expandable training policies so applicants can review policy content inside the same module.

Mixed-format quiz with single-answer, multi-answer, and Yes/No style questions.

Electronic signature/attestation plus auto-grading and detailed results.

Automated email-result delivery support and printable completion record.

## Technical Approach

Advanced HTML/CSS/JavaScript web application with dynamic policy rendering.

Structured question data and policy-module data inside a single deployable HTML file.

Support for complex answer validation, including multi-select answer comparison.

Section progress tracking, unanswered-question prompts, attestation validation, EmailJS integration, and result printing.

## Estimated Manual Effort Avoided

| Task | Time per item | Annual volume | Total annual hours |
| --- | --- | --- | --- |
| Email/distribution | 2 minutes | 100 people | 3.3 hrs |
| Manual grading | 5 minutes | 100 people | 8.3 hrs |
| Record keeping/attestation | 2 minutes | 100 people | 3.3 hrs |
| Total per year | - | - | ~15 hrs |

Estimated annual time saved: ~15 hours per year. This estimate reflects the actual email-based distribution workflow rather than a higher printed-packet assumption.

## Development Time

| Development step | Work performed | Estimated time |
| --- | --- | --- |
| Policy content structuring | Organized annual training content into expandable web modules for applicant review. | 5-7 hrs |
| Quiz and answer-key setup | Mapped 19 questions, answer options, correct answers, and mixed response types. | 3-4 hrs |
| Dynamic interface build | Built the training layout, policy expansion, quiz controls, and section progress indicators. | 5-6 hrs |
| Validation and scoring | Implemented attestation, email validation, unanswered prompts, scoring, and detailed feedback. | 4-5 hrs |
| Email, print, and QA | Configured EmailJS result payloads, printable records, and browser usability testing. | 5-6 hrs |

Estimated development time: 22-28 hours

## Goal Coverage

| Goal | Status | Management note |
| --- | --- | --- |
| Combine training and quiz | Met | Applicants can review training content and complete the quiz in one module. |
| Capture attestation | Met | Typed electronic signature confirms completion and review. |
| Reduce manual follow-up | Met | Scoring, feedback, email support, and print records are built in. |
| Production handoff | Confirm | Confirm final hosted URL, email template ownership, and record storage location. |

# Project 3: Quarterly Statistical Compliance Report - Excel

Project overview: Created an Excel-based quarterly statistical compliance report for regulatory filing and recurring management review.

## Key Deliverables

Four quarterly tabs covering Q1 through Q4 with automated calculations and compliance-ready sections.

Integration of AxisCare exports, gross margin reports, EVV data, and medical chart/care-plan information.

Demographics, chronic conditions, mobility status, service metrics, financials, discharge tracking, transportation notes, and compliance flags.

Cover and attestation section for formal report packaging.

## Technical Approach

Multi-sheet Excel workbook with formulas and cross-references across quarterly reports, financial summary, participant master, Source, and EVV tabs.

Dynamic participant tracking from a master list and quarter-specific participant counts.

Automated calculations for attendance, ADA, utilization, revenue, payroll cost, gross margin, meals, therapeutic activities, and transportation-related fields.

Mapped medical evaluations and care plans from Word/source documents into spreadsheet-ready demographic and health fields.

## Estimated Manual Effort Avoided

| Task | Time per item | Annual volume | Total annual hours |
| --- | --- | --- | --- |
| Export and consolidate AxisCare data | <5 minutes | 4 quarters | ~0.3 hrs |
| Medical chart review and demographics | 3-5 hours per quarter | 10-25 charts | 12-20 hrs |
| Calculations | 1-2 hours per quarter | 4 quarters | 4-8 hrs |
| Notes, flags, and final formatting | 1-2 hours per quarter | 4 quarters | 4-8 hrs |
| Total per year | - | - | 20-36 hrs |

Estimated annual time saved: 20-36 hours per year. The workbook reduces a multi-step, error-prone consolidation process to quicker verification and updates.

## Development Time

| Development step | Work performed | Estimated time |
| --- | --- | --- |
| Requirements translation | Converted the client email criteria into workbook sections, metrics, and source-data needs. | 2-3 hrs |
| Workbook architecture | Built the cover, Q1-Q4 reports, participant master, financial summary, discharge, transportation, Source, and EVV tabs. | 4-5 hrs |
| Formula development | Created automated calculations for ADA, utilization, margins, meals, activities, attendance, and quarterly totals. | 5-7 hrs |
| Source mapping | Connected AxisCare/gross margin/EVV exports and chart-derived participant fields to the reporting structure. | 4-6 hrs |
| Validation and presentation cleanup | Reviewed quarter boundaries, action items, formatting, and compliance flags for management review. | 3-4 hrs |

Estimated development time: 18-25 hours

## Goal Coverage

| Goal | Status | Management note |
| --- | --- | --- |
| Quarterly compliance structure | Met | Q1-Q4 tabs are present and formula-supported. |
| Operational/service metrics | Met | Attendance, meals, activities, admissions, discharges, and ADL-related counts are organized. |
| Financial metrics | Met | Revenue, payroll cost, gross margin, attendance, operating days, and active participants are summarized. |
| Demographics and health data | Met with review | Participant master captures requested chart-derived fields where source data was available. |
| Final filing readiness | Confirm | Transportation, discharge details, operating-day assumptions, and expense inputs should be confirmed before filing. |

# Additional Benefits for Management

Faster onboarding turnaround: same-day results instead of multi-day paper handling.

Reduced risk of grading fatigue, missed questions, and inconsistent feedback.

Stronger compliance documentation through consistent scoring, attestation, printed records, and email trails.

More scalable processes as applicant, staff, participant, and quarterly reporting volumes grow.

Less administrative time spent on paper processing, allowing staff to focus more on participant care and operational priorities.

# Estimate Basis

Important note: The estimates above are planning estimates based on the updated workflow volumes provided, the observed final files, and the actual manual steps these projects replace. They are intended for management planning and proposal value discussion.